Statement of Work

Strategic Plan for UNPO Digital Archives Programme [DAP]

Revised 21 May 2002

[incorporated recent comments / suggestions from UNPOs]

Annex 1:

Calendar for Phase 1:  Development of a Strategic Plan for UNPOs Digital Archives Programme

Annex 2:

Background documents for the Digital Archives Programme

Annex 3:

Members of the Common Services Task Force’s Working Group on Archives and Records Management [WG-ARM]; and potential participants in UNPOs Digital Archives Progamme

Annex 4:

Mission Critical and other Information Systems in UNPOs for consideration as part of DAP

Annex 5:

UNPO records management historical context:  achievements to date

Annex 6:

UNPO Organizational Context

Annex 7:

Vendor Proposal Cover Sheet and Cost Quotation Sheet

Annex 1

Calendar for Phase 1:  Development of a Strategic Plan for UNPOs Digital Archives Programme

| Activity | Responsibility | Duration |
| --- | --- | --- |
| Release of RFP | UNPO's Purchasing Unit | <<Insert Date>> |
| Vendor Questions Submited | Vendors must submit questions to Project Manager | 20 business days from release of RFP |
| Vendor proposals due | Vendors must submit Proposals by COB | 40 business days from release of RFP |
| Vendor selected | UNPO vendor selection team | 60 business days from Release of RFP |
| Contract awarded | UNPO | 80 business days from release of RFP |
| Initial meeting with DAP Project Manager | Vendor | 5 business days after contract is awarded |
| Vendor completes Project Management Infrastructure Proposal (Deliverable 1) | Vendor | 10 business days after initial meeting with DAP Project Manager |
| Project work is completed | See project deliverables and timelines on page 11 of this SOW | Maximum of 205 business days after acceptance of Project Management Infrastructure Plan |
| Phase I completed |  | 300 business days after release of RFP |