UN-CS-RAI-USAA-DB01-2005-00062

Weekly Project Status Report

United Nations Participating Organisations

Strategic Plan for Digital Archives Program

| For: United Nations Participating Organisations – Dhurjati Mueller | From: Entium Technology Partners LLC - Fred Diers, CRM, FAI Principal, Records and Information Management 610-415-7227, fdiers@entium.com |
| --- | --- |
| ## For the week ending February 26, 2005 |  |
| Tasks Completed by F. Diers (Entium Project Manager): - Prepared and issued project status report. Tasks Completed by Entium Project Team: - Robert Turner and Christine Ardern participated in Business Unit interviews on: - Thursday morning with UNFPA - Friday afternoon with UNICEF - On Thursday afternoon we participated in a working meeting with Dhurjati, Tony, Adhiratha, and Angela to finalize the draft report for deliverable 3. - On Friday morning Dhurjati Mueller, Robert Turner, and Christine Ardern made final revisions to the draft deliverable 3 report. Christine will send out the executive summary component during the weekend - Business Unit interviews will be concluded by the week of March 8th. - Deliverable 2 report will be submitted to the UN after Business Unit interviews have concluded and the questionnaires have been returned and the analysis completed. - Deliverable 4 reports are being developed now and will be submitted to the UN tentatively by the end of March. |  |
| Tasks to be Accomplished the week beginning February 28, 2005 - Commence preparations for Business Unit meetings for the week commencing March 8th in New York. - Submit report on Deliverable 3 to Dhurjati and process Entium invoice. - Submit revised draft report of Deliverable 3 to Dhurjati Mueller. |  |
| Project Action Items (including issues and concerns): - Continue developing the Draft DAP implementation plan for deliverable 4 and review possible models for submittal to Dhurjati. - Upcoming objectives are: - Complete draft of deliverable 2 during March. - Complete draft of deliverable 4 by end of March. |  |