UN-CS-RAI-USAA-DB01-2005-00073

Weekly Project Status Report

United Nations Participating Organisations

Strategic Plan for Digital Archives Program

| For: United Nations Participating Organisations – Dhurjati Mueller Tony Newton | From: Entium Technology Partners LLC - Fred Diers, CRM, FAI Principal, Records and Information Management 610-415-7227, fdiers@entium.com |
| --- | --- |
| ## For the week ending February 5, 2005 |  |
| Tasks Completed by F. Diers (Entium Project Manager): - Review of draft report for Deliverable 2 and 3. - Prepared and issued project status report. Tasks Completed by Entium Project Team: - Develop IT section for deliverable 3. - Completed draft report for deliverables 2 and 3. - Finalized draft Excel summary questionnaire response and sent to G. Broadbent for review and comment. |  |
| Tasks to be Accomplished the week beginning February 7, 2005 - Dhurjati will submit the Business Unit package to UNPO interview participants in order to schedule interviews over next two weeks. - Record Sampling to be conducted during same time frame of Business Unit interviews. - R. Turner and Christine Ardern will participate in Business Unit interviews. |  |
| Project Action Items (including issues and concerns): - Entium will continue to focus on moving the project forward and continue developing the DAP implementation plan for deliverable 4 and review possible models for submittal to Dhurjati. - It is imperative that Activities 2 and 3 be completed and signed off in order to generate invoices for payment prior to commencing Deliverable 4 |  |