Status of Common Services Working Groups

December 1998

1. WG - Archives & Records Management:

General Considerations:

WG Agreements:

- Establish a Coordinating Committee on Archives & Records Management

- Establish an Archives Research Center

- Develop & implement a common strategy for long-term preservation & retrievability of electronic records

| Deliverables as of Aug. 1998 | Target Date | Implementation Status Dec. 1998 |  | New Deliverables as of Dec. 1998 | New Target Date |
| --- | --- | --- | --- | --- | --- |
| 1. WG comments on results of the Relocation Study for UN-ARMS & implications for a common Archives Research Center 2. WG proposes revised Action Plan for 1999-2000 3. WG proposes items to be available on common website 4. WG comments on UN/ARM plan for Phase 1 of the Digital Archives Study | 30 Oct. 1998 30Nov. 1998 15Mar. 1999 15Sept 1999 | DONE. Executive Summary recommends that relocation plans need acceleration as present UN lease not to be renewed. Options under serious consideration by DFM/ARMS/WG-ARM includes North Lawn and/or outside leases. Other UN agencies interested in central UN archives for core documentation. OLA expected to provide input on implications of external contracting for archives. Under action. Possible joint agency project with UNICEF SSA on hamonization of Archives and Records policies & procedures (Incl. electronic archives) |  | 1. Working relationship with ISCC (+SIGs) to be regularized. 2. Finalization of UN Archives location. 3. Final plan on common use of UN Archives by other organizations for core documents 4. OLA legal advice on UN archiving services through private sector or host country offer (ie. Swiss). 5. WG proposes items to be available on common website | March 1999 Feb. 1999 June 1999 Jan 99 Nov. 1999 |

WG Chairperson(s):

Ms. Marilla Guptil , UN/OCSS

Mr. Adhiratha Kevin Keefe, UNICEF

2. WG - Facilities Management:

General Considerations:

WG consensus that there is a need for a mechanism for better management & planning of office space

| Deliverables as of August 1998 | Target Date | Implementation Status Dec. 1998 |  | New Deliverables as of Dec. 1998 | New Target Date |
| --- | --- | --- | --- | --- | --- |
| 1. Preliminary test to be done using electronic mail to transmit information - allow data sharing - improved management facilities - prompt identification of vacant space - efficient use of space 2.Appointment of a new WG - FM Chairperson 3. Management action on recommendations by the Sub-WG Energy Savings 4, Management action on recommendations by Sub-WG Asset Management | 1st Qtr. 1998 Aug. 1998 Jan. 1999 Jan 1999 | Aperture/Link Facilities Management software used by the UN Secretariat is now being used by UNDP, UNFPA & UNICEF DONE: UNDP appointed to the Chair On Hold On Hold |  | 1. Software evaluation by WG. On use & effectiveness 2. Review of present WG priorities, 1999 workplans to be established. | Feb. 1999 Dec 1998 |

WG Chairperson:

Mr. Kirunesh Bhalla, UNDP

3. WG - Financial Services:

General Considerations:

WG will examine the potential for joint provision on the following services:

- Payroll

- Short-term investments

- Establishment of bank accounts/banking arrangements

- Payment systems (cheques & electronic funds transfer)

- Cash transportation

- Foreign Exchange management

- Infrastructure including information systems

| Deliverables as of August 1998 | Target Date | Implementation Status December 1998 |  | New Deliverables as of December 1998 | New Target Date |
| --- | --- | --- | --- | --- | --- |
| 1a. UNICEF, UNDP & UN treasuries will, prior to purchasing foreign exchange from a commercial source, consult with each other to ascertain interest in an inter-organization transaction at the OpRate. b. Specific procedures will be made available in paper to be presented to Treasurers. c. The procedure will be examined/evaluated after 6 mos of implementation 2. Establishment of a Common Treasury Support Unit for all UN organizations. 3. Policy document regarding security standards for & reduction of use, storage & transport of banknotes will be developed. 4. UN Investment Policy Group | done 1 Feb. 1998 July 1998 March 1999 under action | under implementation at country level UN field offices Treasurers of all UN org. attended a joint conference. (13 Nov) Guidelines on the management of cheque payments & banknotes issued. Completed Matrix on types of investments possible. |  | Results of the evaluation of this procedure to be presented to the Task Force. Presentation of varied options on Common Treasury to the CS Task Force. Dissemination of literature on detection of counterfeit notes to all UN offices in various languages (Portugese, Arabic, French, Russian, Ukraine & Chinese) Draft sample investment policy will be developed for distribution. | Feb. 1999 March 1999 Jan. 1999 Jan. 1999 |

| 4. UNICEF, UNDP & the UN will review financial controls & harmonize financial practices in the field. 5. In consultation with IMIS, review internal control mechanisms for processing Automated Clearinghouse (ACH) payroll transmissions & MPOs will be reviewed. | 1 Mar. 1998 June 1998 | regular consultations established under process |  | Development of a new payroll system | 1999 |
| --- | --- | --- | --- | --- | --- |

WG Chairperson(s):

Ms. Suzanne Bishopric, UN/OUSG/DAM

4. WG - IMIS:

General Considerations:

1. Need to have a common maintenance strategy on IMIS

2. UN to play the lead role in the maintenance of the system.

3. Incremental costs of maintenance to be reimbursed by UN user agencies.

4. Prorating formula to be developed based on usage criteria; will be a fixed biennial amount payable in advance.

5. Policies & procedures must be coordinated at the functional level (HR/Finance/SS)

6. Definition of core software & user-maintained spare parts of IMIS would be done at the time of the agreement on common maintenance.

7. Common software will be based on the current version, plus changes from UNHCR & UNDP.

8. All user organizations to establish a common maintenance plan.

9. A coordinating group to be established

10. An executive committee to be established.

11. Cost of coordination should be minimized through video conferencing	& electronic exchange of information.

| Deliverables as of August 1998 | Target Date | Implementation Status December 1998 |  | New Deliverables as of December 1998 | New Target Date |
| --- | --- | --- | --- | --- | --- |
| 1. Jointly-funded study to outline governance & cost distribution for IMIS as a common service. 2. Establishment of a common infrastructure (IMISDC) & definition of cost-sharing with other users. | 31 Jan 1998 15 Jan 1998 | SSA completed with presentation provided to CS Task Force 12/98 ON HOLD pending Task Force recommendations |  | Await feedback of Task Force members on proposals. Task Force to deliberate and provide recommendations Establish specific WG workplan based on Task Force recommendations as a result of governance study. | Dec. 1998 Jan 1999 Jan 1999 |

WG Chairperson:

Mr. Gian Pero Roz, UN/OCSS

5. WG - Information Technology & Telecommunications:

General Considerations:

Five key goals:

1. To manage the cost of individual IT/T services effectively and achieve economies of scale

2. To meet the IT/T needs of individual offices and improve the quality and speed of delivery of IT/T 	services to end users

3. To facilitate inter-programme communication and use of enterprise wide applications

4. To provide clear guidelines on the present and future use of technology

5. To present a unified UN approach to the provision of IT/T services to Member States

| Deliverables as of August 1998 | Target Date | Implementation Status December 1998 |  | New Deliverables as of December 1998 | New Target Date |
| --- | --- | --- | --- | --- | --- |
| 1. Review membership of IT Working Group. Appointment of a new (temporary) WG Chair . 2.Review of present WG status by new Chair & WG members. New deliverables & workplan to be established. 3. Review each agencys position on each of the 15 service areas & select for a pilot common service approach. 4. Evaluate pilot projects & report progress to CS TF | Oct. 1998 Oct 1998 Sept. 1998 Oct. 1998 | done under process ON HOLD pending WG deliberations & agreement on new work objectives |  | Appointment of a new WG Chair Possible linkages with ISCC. | Jan. 1999 1999 |

WG Chairperson (temporary):

Mr. Eduardo Gelbstein, UN/OCSS

6. WG - Personnel Services:

General Considerations:

1. Develop inventory of existing common services in the Personnel area at HQS.

2. Review these existing services with a view to identifying areas of possible improvement in quality & 	cost-effectiveness

3. Examine additiional areas where common services could be expanded

4. Examine means of involving offices away from HQS & country offices in the exercise

| Deliverables as of August 1998 | Target Date | Implementation Status December 1998 |  | New Deliverables as of December 1998 | New Target Date |
| --- | --- | --- | --- | --- | --- |
| 1. Staff Poll results on the 75% to 65% lump-sum proposal 2. Examine additional areas where common services may be expanded. 3. Entitlements of staff at high-risk duty stations; WG has addressed the issue through the establishment of a specific Sub-WG under UNICEF coordination. - UNDP to assume lead role once SwG completes review. - UNDP arranges a yearly review meeting on entitlements 4. Mechanisms to facilitate sharing of personnel amongst UN organizations, particularly for field assignments 5. Common recruitment standards & training guidelines for staff in Security & Safety | 31 Oct. 1998 28 Feb. 1998 1999 1999 Dec. 1998 Nov 1998 | under process under process under process: options and recommendations awaited by Task Force under process: awaited by Task Force Working links with WG- Security |  | Results to be shared with the Task Force Workplans 1999 to be established Task Force action on sub-WG recommendations TF to deliberate on recommendations by WG Establish working links with WG - Transport on HR travel entitlements | Jan 1999 Jan 1999 Feb. 1999 1999 Dec. 1998 |

WG Chairperson:

Ms. Jan Beagle, UN/OHRM/DAM

7. WG - Printing Facilities:

General Considerations:

1. Confirm need/wish to operate common printing services for HQS & NY-based agencies

2. Evolve detailed arrangements

3. Initiate operations of common services

| Deliverables as of August 1998 | Target Date | Implementation Status December 1998 |  | New Deliverables as of December 1998 | New Target Date |
| --- | --- | --- | --- | --- | --- |
| 1. Re-issue the present outline in a more attractive & marketable commercial format (ie. brochure type ) | Jan 1999 | under final process |  | Review internal business processes | Jan 1999 |

WG Chairperson:

Ms. Patricia Lecomte du Nouy, UN/DGAACS

8. WG - Procurement:

| Deliverables as of August 1998 | Target Date | Implementation Status December 1998 |  | New Deliverables as of December 1998 | New Target Date |
| --- | --- | --- | --- | --- | --- |
| 1.Preliminary analysis of initial data collection provided basis for joint office supplies contract for NY-based Organizations. 2. Await SSA results & recommendations relating to additional proposals for new arrangements 3. Joint WGP/IAPWG review and prioritization of work plans. | Done Feb. 1998 ongoing | - SSA action on new data collection. IAPWG member organizations also invited to participate in new data collection. - RFP for office supplies complete. (To date UN, UNDP, UNFPA confirm participation in joint contract) Ongoing analysis indicates other areas for possible common approaches, including; - lease of photocopiers - purchase of paper - freight forwarding services SSA ongoing Ongoing. WGP formally invited to participate in IAPWG WG convened to review long term contractual arrangements |  | Data and evaluation criteria to allow recommendations for decisions relating to common approaches & arrangements. Implementation Ongoing. Initiation of new common arrangements wherever possible. Recommendations and completion of draft common standard contracting documents. Development of other areas of common interest for presentation to IAPWG | Jan 1999 Jan. 1999 ongoing 1999 Feb 1999 Feb 1999 May 1999 |

| 4. UNICEF chairing SwG reviewing Copenhagen procurement 5. Development and adoption of new common procurement Financial regulations. 6. Preparation of harmonized & streamlined procurement rules for adoption by those UN entities which are able and willing. 7. Development of best practices and streamlining of procedures needed to support new procurement rules 8. Examination of necessary PMIS and costs thereof and adoption of UN Common Supplier Database (UNCSD) 9. Development of generic MOUs to facilitate use of common initiatives by UN organizations. 10.Explore possible initiatives with other offices; GVA/NBO/VIE. | Ongoing Done 31 Dec 1998 31 Dec 1998 Sept 1998 Feb 1999 Feb 1999 | Ongoing action on joint: a) contracting for various types of goods & services. b) use of WHO in house printing facilities c) use of UNICEF warehousing ACABQ, UNDP and UNFPA ExBoards approve new Common Financial Regulations for Procurement Ongoing. Ongoing : SSA to develop supplementary standards (code of ethics) for procurement personnel. WG to address issue of procedures on completion of revision of rules ( to include such issues as - warrants of authority.) Adoption of UNCSD by all WGP members. Phase 1 with internet registration & access complete. Ongoing Ongoing |  | Completion of review and presentation of recommendations Other Agencies to follow example if and when able. For promulgation once approved and adopted. Draft outline for review For joint review with IAPWG. Ongoing Ongoing | early 1999 asap Jan 1999 Mar. 1999 May 1999 Feb 1999 Feb 1999 |
| --- | --- | --- | --- | --- | --- |

| 11. Develop generic UN training packages on Procurement 12. Coordinate with WG-Transportation Services | 1999 Dec 1998 | joint action with IAPWG ongoing |  | for joint review with IAPWG ongoing |  |
| --- | --- | --- | --- | --- | --- |

WG Chairpersons:  	Mr Henry Nardi, UNOPS

Mr Christian Saunders, UNFPA.

9. WG - Security & Safety Services:

| Deliverables as of August 1998 | Target Date | Implementation Status December 1998 |  | New Deliverables as of December 1998 | New Target Date |
| --- | --- | --- | --- | --- | --- |
| 1. Common recruitment standards for new recruits: a) Forwarded to OHRM for final review b) Promulgation by OHRM at HQS & duty stations 2. Preliminary agreement reached on in-service & promotion training standards: a) Forwarded to OHRM for final review b) Promulgation by OHRM at HQS & duty stations 3. Common weapons standards: a) Final drafting of weapons & use of force standards & policy, submission to OLA b) Final review & approval of draft standards by OLA 4. Follow-up on field group recommendations: a) apply the S - staff classification to all duty stations b) expanded career opportunities c) training exercises for offices away from HQS(NBO, Addis,BKK) | done 31 Jan 1998 done 31 Jan 1998 done 31 Jan 1998 Feb. 1999 | ongoing, HR feedback expected ongoing, HR feedback expected ongoing ongoing |  |  | Jan 1999 Jan 1999 |

WG Chairperson:

Mr. Michael McCann, UN/OCSS

10. WG - Transportation Operations:

| Deliverables as of August 1998 | Target Date | Implementation Status December 1998 |  | New Deliverables as of December 1998 | New Target Date |
| --- | --- | --- | --- | --- | --- |
| 1. Decison on common interactive travel product for HQS & FO. 2. Negotiations with travel services providers at HQS on customizing select product to UN needs. Inclusion of products in requirements for RFP for travel agency services 3. Bridge from IMIS to travel agency to ensure electronic chain & incur savings on data entry. Savings to be shared amongst organizations. 4. Review of admin. travel entitlements by various UN organizations. Identify best practices & implement them in all organizations. 5. New Chairperson appointed | 1st Qtr. 1999 3/4 Qtr 1998 1st Qtr 1999 Oct. 1998 | ongoing Actions are contingent upon the decision made on the travel agency contract. Pending uniform introduction of IMIS by all UN agencies Working Group established initial list of entitlements to be reviewed. Links with WG-Personnel initiatied on 5 priorities UNICEF appointed as the new Chair of the WG for 1999. |  | 1. Negotiate preferred Shuttle Agreement NY-Washington DC sector 2. Results of Travel Agent UN contract negotiations to be announced. ongoing 4. Joint Working Group recommendations on 5 priority entitlement issues to be presented to the Task Force | March 1999 Dec. 1998 March 1999 |

WG Chairperson:

Mr.  Nicholas Lananna, UNICEF