WGARM -  DAP/ADA

Workplan March-June 2004

Project Management related activities

- Digital Archive Project, DAP

- Continue to monitor progress and follow up with UNPD and UN Legal concerning DAP contract arrangements;

- Appraisal Decision Assistance, ADA, Phase II

Continue to develop preliminary ADA Phase II activities including:

- Develop initial ADA Phase II workplan;

- Confirm draft TOR (scope, activities and deliverables) for 3 areas concerning ADA Phase II including:

1) Record Series Gap Analysis TOR;

2) Develop TOR for appraisal value and retention schedule by an Archivist with linkage to Generic Record Series;

3) ADA Management Tool enhancement TOR (now in Access Data Base) that would manage the appraisal process;

- Further develop the draft standarized descriptions of Generic Record Series comprising approximately 425 series descriptions; follow up concerning comments and issues related to GRS; get input from UNPO’s to validate standards.

- Produce sample status report by UNPO Group/Division/Section/Unit of Record Series submitted during ADA Phase I; validate UNPO lists of organizational work units; test imports from IMIS/ERP table;

- Further identify and describe tables; refine ADA tool in Access as appropriate.

- Begin GAP analysis by identifying missing Record Series of UNPO sample;

- WGARM Website

- Further develop web site infrastructure and propose appropriate improvements; review directory structure/substructure in order to enhance and facilitate ‘usability’ as well as the administration/ maintainence of documents repository;

- Update WGARM website with relevant documents.